# Project Planning Phase

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 22 October 2022 |
| Team ID | PNT2022TMID39529 |
| Project Name | A Novel Method for Handwritten Digit  Recognition System |
| Maximum Marks | 8 Marks |

# Product Backlog, Sprint Schedule, and Estimation (4 Marks)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and  confirming my password. | 2 | High | Naveenkumar V |
| Sprint-1 | Login | USN-2 | As a user, I can log into the application by entering email & password | 1 | High | Arunkumar R |
| Sprint-2 | Upload Image of  digital document | USN-3 | As a user, I can able to input the images of  digital documents to the application | 2 | Medium | Silambarasan B |
| Sprint-2 | Prediction | USN-4 | As a user, I can predict the word | 1 | Medium | Tharun R K |


|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-3 | Upload Image of Handwritten  document | USN-5 | As a user, I can able to input the images of the handwritten documents or images to  the application | 2 | High | Naveenkumar V |
| Sprint-3 | Recognize text | USN-6 | As a user, I can able to choose the font of the text to be displayed | 1 | Medium | Arunkumar R |
| Sprint-4 | Recognize digit | USN-7 | As a user I can able to get the recognised digit as output from the images of digital  documents or images | 1 | Medium | Silambarasan B |
| Sprint-4 | Recognize digit | USN-8 | As a user I can able to get the recognised  digit as output from the images of handwritten documents or images | 2 | High | Tharun R K |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End**  **Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 2 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 2 | 29 Oct 2022 |
| Sprint-2 | 2 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 2 | 05 Nov 2022 |
| Sprint-3 | 2 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 2 | 12 Nov 2022 |
| Sprint-4 | 2 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 2 | 19 Nov 2022 |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)



**Burndown Chart:**

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile [software development m](https://www.visual-paradigm.com/scrum/what-is-agile-software-development/)ethodologies such as [Scrum.](https://www.visual-paradigm.com/scrum/scrum-in-3-minutes/) However, burn down charts can be applied to any project containing measurable progress over time.

